Construct AI Agent Strategic Project Plan. Version 0.1.0-alpha Date: May 29, 2026 Author: Construct AI Team Repository: github.com/Razisafir/construct-ai-agent Confidential — Strategic Planning Document

# 1. Executive Summary

Construct AI Agent is a desktop application positioned to become the leading local-first AI coding assistant. Unlike cloud-dependent tools such as GitHub Copilot or Cursor, Construct runs entirely on the developer's machine, providing persistent memory, autonomous agent capabilities, and multi-agent team orchestration without sending proprietary code to external servers. The project has completed its initial alpha build (v0.1.0-alpha) with a successful CI/CD pipeline across Windows, macOS, and Linux platforms.

This strategic project plan outlines the path from the current alpha state to a commercially viable product. The plan is structured around four phases spanning 28 weeks, beginning with stabilization and core feature completion, progressing through beta testing and enterprise features, and culminating in a public launch with a sustainable open-core business model. The total estimated development effort is approximately 14 person-months, with the team scaling from 2-3 core developers in Phase 1 to 5-7 in Phase 4.

The key differentiators that position Construct for success include its dual-layer persistent memory system (SQLite plus ChromaDB), its multi-provider LLM integration with intelligent routing, and its autonomous execution loop that can plan, code, test, and commit without continuous human oversight. No existing tool combines all three capabilities in a single local-first desktop application.

# 2. Market Analysis

The AI coding assistant market has experienced explosive growth since 2023, driven by advances in large language models and their increasing ability to understand, generate, and refactor code. The global market for AI-powered developer tools was estimated at approximately $1.2 billion in 2025 and is projected to reach $8.5 billion by 2030, representing a compound annual growth rate of roughly 40%. This growth is fueled by the increasing complexity of software systems, the shortage of experienced developers, and the demonstrated productivity gains from AI-assisted coding.

## 2.1 Competitive Landscape

The current competitive landscape can be divided into three categories: cloud-first coding assistants, IDE extensions, and local-first tools. Each category has established players, but significant gaps remain that Construct is uniquely positioned to fill.

| Tool | Type | Memory | Autonomous | Local-First | Multi-Agent |
| --- | --- | --- | --- | --- | --- |
| GitHub Copilot | Cloud IDE Ext. | Session only | No | No | No |
| Cursor | Cloud IDE | Limited | Partial | No | No |
| Windsurf (Codeium) | Cloud IDE | Session only | Partial | No | No |
| Aider | CLI Tool | No | Partial | Yes | No |
| Devin (Cognition) | Cloud Agent | Cloud-based | Yes | No | No |
| Cline (VS Code) | IDE Extension | No | Yes | Partial | No |
| OpenHands | Cloud Agent | No | Yes | No | Partial |
| AutoGPT | CLI Agent | No | Yes | Partial | No |
| Construct | Desktop App | Persistent | Yes | Yes | Yes |

## 2.2 Market Gaps Identified

Through analysis of the competitive landscape, five critical market gaps have been identified that no existing tool adequately addresses. These gaps represent the primary opportunities for Construct to establish a strong market position.

•  Persistent Memory Gap: No tool remembers context across sessions, forcing developers to repeatedly explain their codebase, preferences, and project context. Construct's dual-layer memory (SQLite for structured data, ChromaDB for semantic search) persists indefinitely and improves with use.

•  Local-First Privacy Gap: Enterprise customers are increasingly reluctant to send proprietary code to cloud services. Construct processes everything locally, making it suitable for defense, healthcare, and financial services industries where data sovereignty is mandatory.

•  Multi-Agent Collaboration Gap: Current tools operate as single agents. Construct's multi-agent system allows specialized roles (code engineer, test engineer, security auditor) to collaborate on complex tasks, mirroring how real development teams work.

•  Autonomous Execution Gap: Most tools require continuous human oversight. Construct's autonomous mode can execute multi-step plans, handle errors, and commit working code without human intervention, enabling overnight development cycles.

•  Skill Marketplace Gap: No tool allows users to teach the AI new capabilities through document-to-skill pipelines. Construct's 25 bundled skills and marketplace concept enable community-driven expansion of agent capabilities.

# 3. Product Vision

Construct's vision is to become the Local-First Agent OS for software development: an operating system for AI agents that run on the developer's machine, remember everything about their projects, and work autonomously to plan, build, test, and deploy software. The vision encompasses three core principles that guide all product decisions and feature prioritization.

Principle 1 — Never Forget: Every interaction, code change, debugging session, and architectural decision is recorded in persistent memory. The agent becomes more valuable over time as it accumulates context about the developer's codebase, preferences, and patterns. This is fundamentally different from session-based tools that start from zero each time.

Principle 2 — Never Stop: The autonomous execution loop allows the agent to continue working on tasks without continuous human oversight. Developers can assign a goal before leaving work and return to find the agent has made progress, handled errors, and committed working code. Background execution with resource monitoring ensures the agent does not interfere with the developer's active work.

Principle 3 — Never Leave: All processing happens locally on the developer's machine. No code is sent to external servers (except when explicitly using cloud LLM providers, which is optional as Ollama supports fully local inference). This ensures privacy, reduces latency, and provides offline capability for sensitive environments.

# 4. Technical Roadmap

The technical roadmap is organized into four phases, each building on the deliverables of the previous phase. The phases are designed to deliver incremental value at each milestone, allowing for user feedback and market validation before committing to subsequent phases.

## 4.1 Phase 1: Stabilization (Weeks 1-6)

The first phase focuses on transforming the alpha build into a stable, testable product. The current codebase compiles and passes CI, but many features are implemented as stubs or require integration testing. Phase 1 will address these gaps and produce the first beta release that can be shared with early testers.

| Task | Weeks | Priority | Dependencies |
| --- | --- | --- | --- |
| End-to-end integration testing | 1-2 | Critical | CI pipeline stable |
| Python sidecar packaging for all platforms | 1-3 | Critical | PyInstaller config |
| Frontend UI polish and accessibility | 2-4 | High | React components |
| Memory system integration testing | 3-4 | Critical | SQLite + ChromaDB |
| Agent execution loop hardening | 3-5 | Critical | LLM service layer |
| Settings and configuration UI | 4-5 | High | Preferences system |
| Error handling and crash recovery | 5-6 | High | Checkpoint system |
| Beta release packaging | 6 | Critical | All above |

## 4.2 Phase 2: Core Features (Weeks 7-14)

Phase 2 delivers the core feature set that differentiates Construct from competitors. The focus is on making the persistent memory system genuinely useful, the autonomous mode reliable, and the multi-agent collaboration effective. By the end of Phase 2, Construct should be a tool that developers actively choose to use for their daily work.

| Task | Weeks | Priority | Dependencies |
| --- | --- | --- | --- |
| Semantic memory search with context ranking | 7-8 | Critical | ChromaDB integration |
| Smart LLM provider routing engine | 7-9 | Critical | Multi-provider LLM |
| Autonomous mode with goal queuing | 8-10 | Critical | Agent loop hardened |
| Multi-agent team collaboration | 9-11 | High | Agent orchestration |
| Skill marketplace framework | 10-12 | High | Skill parser |
| MCP server integration (20+ servers) | 11-12 | Medium | MCP connector |
| Git workflow automation | 12-13 | High | Git tools |
| Public beta release | 14 | Critical | All above |

## 4.3 Phase 3: Enterprise Features (Weeks 15-22)

Phase 3 introduces features that make Construct suitable for team and enterprise use. While the first two phases focus on individual developer productivity, Phase 3 addresses collaboration, compliance, and scalability requirements that are essential for enterprise adoption.

| Task | Weeks | Priority | Dependencies |
| --- | --- | --- | --- |
| VS Code extension for remote agent control | 15-17 | High | Agent API |
| Team collaboration with shared memory | 15-18 | High | Memory sync protocol |
| Compliance and audit logging | 17-18 | High | Action recording |
| Custom agent role builder | 18-19 | Medium | Role system |
| Enterprise SSO and license management | 19-20 | High | Auth system |
| CI/CD pipeline generation agent | 20-21 | Medium | Git workflow |
| Performance profiling and optimization | 21-22 | Medium | Monitoring |
| Enterprise release candidate | 22 | Critical | All above |

## 4.4 Phase 4: Launch and Growth (Weeks 23-28)

Phase 4 focuses on the public launch, community building, and establishing the commercial foundation for long-term sustainability. This phase transitions the project from a development effort to a product with users, revenue, and a growing ecosystem.

| Task | Weeks | Priority | Dependencies |
| --- | --- | --- | --- |
| Public website and documentation portal | 23-24 | Critical | Content creation |
| Community forum and Discord setup | 23 | High | Community manager |
| Plugin SDK and developer documentation | 24-25 | High | Skill framework |
| Public launch campaign | 26 | Critical | Marketing materials |
| Pricing page and payment integration | 26-27 | Critical | Stripe/LemonSqueezy |
| Post-launch monitoring and hotfix pipeline | 27-28 | Critical | Observability stack |

# 5. Monetization Strategy

Construct will use an open-core model that balances the benefits of open-source community adoption with sustainable commercial revenue. The core application will be open-source under a source-available license, while enterprise features and cloud-sync capabilities will be offered as paid subscriptions.

## 5.1 Pricing Tiers

| Tier | Price | Features | Target User |
| --- | --- | --- | --- |
| Community | Free | Core agent, local memory, 3 LLM providers, 10 skills | Individual developers |
| Pro | $19/month | All providers, 25+ skills, autonomous mode, priority updates | Professional developers |
| Team | $49/seat/month | Shared memory, team collaboration, compliance logs, SSO | Small teams (5-20) |
| Enterprise | Custom | On-premise deployment, custom roles, SLA, dedicated support | Organizations (20+) |

## 5.2 Revenue Projections

Revenue projections are based on conservative conversion rates typical of developer tools: 2-5% of free users converting to paid plans, with an average annual contract value increasing as enterprise features mature. Year 1 projections assume 10,000 free users by end of year with a 3% conversion rate, yielding approximately 300 paid users at an average of $30/month, generating approximately $108,000 in annual recurring revenue. Year 2 projections assume 50,000 free users with a 4% conversion rate and growing enterprise contracts, targeting $500,000 ARR. Year 3 targets $2 million ARR with 200,000 free users, expanded enterprise sales, and marketplace transaction fees.

# 6. Go-to-Market Strategy

The go-to-market strategy for Construct follows a developer-first adoption pattern that has proven successful for tools like VS Code, Docker, and HashiCorp Terraform. The strategy emphasizes organic community growth through technical content, open-source credibility, and word-of-mouth advocacy rather than traditional enterprise sales.

## 6.1 Launch Channels

•  Product Hunt launch with live demo of autonomous agent completing a real coding task

•  Hacker News Show HN post highlighting the local-first privacy angle and persistent memory differentiation

•  Reddit posts on r/programming, r/LocalLLaMA, r/selfhosted, and r/opensource focusing on specific differentiators

•  Technical blog posts on the dual-layer memory architecture, the multi-agent collaboration protocol, and the autonomous execution loop

•  YouTube video series showing Construct completing increasingly complex coding tasks autonomously

•  Conference presentations at AI and developer conferences (NeurIPS, AI Engineer Summit, DevOpsDays)

•  Partnership with Ollama for bundled local LLM experience, reducing friction for users who want fully local operation

## 6.2 Developer Advocacy

A dedicated developer advocacy program will be established in Phase 4 to accelerate adoption. This program will include sponsoring community members to create tutorials and integrations, hosting weekly office hours on Discord for live Q&A and feature demonstrations, maintaining an active blog with technical deep-dives and case studies, and creating a showcase of projects built with Construct assistance. The developer relations budget is estimated at $5,000/month starting in Phase 4, covering content creation, community events, and swag for active contributors.

# 7. Team and Resource Requirements

The team structure scales across the four phases, starting with a small core team and expanding as the project moves toward launch. The initial team can be lean because the alpha codebase already provides a solid foundation. Key hires are timed to match the phase where their expertise is most needed.

| Role | Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- | --- |
| Lead Developer (Rust/Tauri) | 1 | 1 | 1 | 1 |
| Full-Stack Developer (React/TS) | 1 | 1 | 1 | 1 |
| Python/AI Engineer | 0.5 | 1 | 1 | 1 |
| DevOps/CI-CD Engineer | 0 | 0.5 | 1 | 1 |
| Developer Advocate | 0 | 0 | 0.5 | 1 |
| Product/Community Manager | 0 | 0.5 | 1 | 1 |
| Total FTE | 2.5 | 4 | 5.5 | 6 |

# 8. Risk Analysis

Every project faces risks, and acknowledging them proactively allows for mitigation strategies to be developed in advance. The following analysis identifies the most significant risks to Construct's success and proposes concrete mitigation approaches.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM provider API changes break compatibility | Medium | High | Abstract LLM calls behind provider interface; test against API changelogs |
| Open-source competitor clones features | High | Medium | Focus on execution quality and memory system moat; ship faster |
| Enterprise security audit finds vulnerabilities | Medium | Critical | Conduct pre-audit in Phase 2; implement AgentShield rules proactively |
| Tauri framework breaking changes | Low | High | Pin dependency versions; monitor Tauri release notes; maintain migration guide |
| Developer adoption slower than projected | Medium | High | Double down on developer advocacy; offer generous free tier |
| Key team member departure | Low | Critical | Document all architectural decisions; pair programming; competitive compensation |

# 9. Success Metrics

Progress will be measured against clear, quantitative metrics at each phase milestone. These metrics provide objective criteria for determining whether the project is on track and whether adjustments to the roadmap are needed.

| Metric | Phase 1 Target | Phase 2 Target | Phase 3 Target | Phase 4 Target |
| --- | --- | --- | --- | --- |
| GitHub Stars | 500 | 2,000 | 8,000 | 25,000 |
| Monthly Active Users | 50 | 500 | 3,000 | 10,000 |
| Paid Subscribers | 0 | 20 | 150 | 300 |
| NPS Score | 30+ | 40+ | 50+ | 55+ |
| CI Build Success Rate | 95% | 98% | 99% | 99.5% |
| Average Session Duration | 15 min | 30 min | 45 min | 60 min |
| Autonomous Task Success Rate | 40% | 65% | 80% | 85% |
| Memory Recall Accuracy | 60% | 80% | 90% | 93% |

# 10. Immediate Next Steps

The following actions should be taken immediately to begin executing this plan. These are ordered by priority and should be initiated within the first week of Phase 1.

•  Set up the end-to-end integration test suite by creating test fixtures for the Rust-Python-Frontend communication bridge

•  Configure PyInstaller for cross-platform sidecar builds and verify the binary naming convention matches Tauri's expectations

•  Create a feature branch for the memory system integration tests that validate SQLite writes and ChromaDB semantic search end-to-end

•  Set up the beta distribution pipeline using GitHub Releases and automatic update notifications via Tauri's updater plugin

•  Draft the Contributor License Agreement and Community Guidelines to prepare for open-source community engagement

•  Establish the project's public roadmap on GitHub Projects with milestone tracking aligned to this document's four phases

•  Begin recruiting for the Python/AI Engineer position to support Phase 2's LLM routing and autonomous mode development